Cosmic Coffee Crew (FRONTEND)

MEETING 8 03/08

horizontal line

8MARCH **20**24 / 1:00PM-4:00PM / LB-327

# Motion Leader

Boudour

# ATTENDEES

Boudour, Sara, Irina

# AGENDA

## Frontend Check-In

Members looked into libraries, plugins and APIs that could be used to facilitate the component building process. The velocity of the frontend team slowed down a bit as Sara and Irina got sick and Irina was out of the country with limited access to internet for a week. The team was optimistic about the delivery of the product but difficulties occurred with the integrations of premade components into the project. The biggest difficulty was with the styling of the website.

## CSS

Members agreed to use a tailwind library to facilitate the styling of the components. However, some clashing occurred with certain components such as the date picker. The tailwind styling overrode the functionality of some of these features. The team was able to troubleshoot some of the problems but some features had to be downgraded for the sake of the demo. The styling will be worked on more thoroughly for the next sprint.

## Repository

The team pushed all of the code and document they had locally onto the repository.

# NOTES

* The biggest challenge was integrating the CSS
* A lot of locally stored code was pushed

# ACTION ITEMS

1. **Fix as much as possible before demo**

# NEXT MEETING’S AGENDA

1. Sprint 3 Introduction