Cosmic Coffee Crew

MEETING 9 03/15

horizontal line

15 March 2024 / 6:30PM-7:00PM / H-431

# Motion Leader

Sara

# ATTENDEES

Irina, Sara, Jad, Enrique, Hossam, Boudour

# AGENDA

## Sprint 2 Feedback

We went over the feedback given for sprint 2. Many of sprint 2’s goals were not met, and the functionality of the website was questionable at best. The front end and backend were still separate but working on their own. Connecting them had caused more trouble than expected. There was also missing documentation, such as Acceptance tests, due to the absence of the correct website functionality.

## Refocus on accomplishing missing sprint 2 goals

Both teams (frontend and backend) agreed to work together for the starting duration of sprint 3 to connect both ends and understand each other’s work more. Any issues or problems that may pop up in connecting the websites back and front end should be worked on by a member of both sub teams.

## Introduction to Sprint 3

We went over the guidelines of sprint 3. We essentially have to implement a check-in process for the users. Users must be able to browse available cars in the dates they selected. We then must implement the CSR account confirmations for reservations and connect the notifications to user email addresses.

# NOTES

* Login and catalog for website needs to be fixed.
* CI on GitHub must be fixed.
* Tasks for the user stories #7 ,8 ,9 must be completed for this sprint.

# ACTION ITEMS

1. **Members need to work together to fix code for sprint #2.**
2. **Write documentation missing for sprint #2.**

# NEXT MEETING’S AGENDA

1. Frontend and backend connection and functionality
2. Check in process.
3. Check out process.