Cosmic Coffee Crew

MEETING 10 03/18

horizontal line

18 March 2024 / 12:30PM-2:00PM / Online (Discord)

# Motion Leader

Jad

# ATTENDEES

Irina, Sara, Jad, Enrique, Hossam, Boudour

# AGENDA

## Check-in

The team had agreed that there would be a meeting once the comp 346 midterm was finished (March 16th) as 5/6 of the members had to study for it. After the test was done, each member would start working on this project to accomplish what was discussed in the past meeting.

## Sprint 2 Fixes

We discussed what changes were made and where the errors originally came from. The code was reworked and tested to ensure the website is running as it should’ve been for sprint 2. The frontend and backend are connected correctly now, and no issues should arise from the signup/login (adding, accessing and confirming users from the user database) and catalog (viewing the cars available in the database). The code was tested in the meeting and confirmed that it is functional

## Fixing the search feature for vehicles available

We agreed to assign this task between us. Any issues in implementing this task as described will be brought up in the next meeting. Implement the search feature to check if the vehicles shown have no conflicts in their reservation dates.

## Check-in Process form

A secure form must be available to the user when they are checking in. We discussed how we can confirm user identity as needed to book their reservation and add it as “pending” in the database. A CSR account must approve or decline the reservation before an email is sent to the user’s email address to inform them of needed information. It was decided that a new CSR page view must be made.

# NOTES

* Vehicle search feature must check on reservation dates for all vehicles.
* CI on GitHub is awaiting fixing.
* A new front end page view must be made for CSR accounts to approve or deny reservations.

# ACTION ITEMS

1. **Create a new function for reservations to provide all the cars available between 2 dates. Connect that to the front-end.**
2. **Create the check-in form, CSR front-end page, and the email notification system.**

# NEXT MEETING’S AGENDA

1. Check out process.
2. Rating feature.