Cosmic Coffee Crew

MEETING 11 03/19

horizontal line

19 March 2024 / 8:40PM-10:00PM / Online (Discord)

# Motion Leader

Enrique

# ATTENDEES

Irina, Sara, Jad, Enrique, Hossam, Boudour

# AGENDA

## Search Vehicles Feature

We discussed what caused this to be not finished yet and decided to have more than 1 person working on it. This will be the focus to be finished as soon as possible as it is essential for the websites functionality.

## Check-out Form

We discussed what is needed to be in the checkout form and agreed on certain points. The check out form must show the needed information listed in the sprint guidelines (better if the information is also sent automatically by email a day or two before reservation deadline end). There must also be an option to report damage to the vehicle rented along with pictures to be uploaded and a description of what occurred. We agreed changes in the reservation variable in the database would need to be made

## Ratings feature

We agreed that implementing a pop-up form, after the checkout, for a rating + review would be the best way to implement this. The rating and review will be stored in the reservation’s variable as well as the vehicles variable.

# NOTES

* Increase efforts and focus on the search feature implementation (must be functional at earliest date)
* CI on GitHub is awaiting fixing.
* Check-out form implementation requires some reservation database changes (damage reported Boolean and string)

# ACTION ITEMS

1. **Finalize the search vehicles implementation**
2. **Create the check-out form with a rating feature and a report damage feature.**

# NEXT MEETING’S AGENDA

1. CI on GitHub
2. Documentation for sprint 3
3. Code Bugs and errors